DELIVERABLE 04 — STRATEGY REPORT

AEC Drawing Intelligence: Implementation Roadmap, Cost & ROI Model

30-Day Phased Production Rollout, Infrastructure Cost Breakdown, Staffing Matrix & Commercial ROI

Document ID:

DOC-AECDI-ROI-04

Revision:

Rev 1.0 (Final)

Author:

Sahil Navadiya (Process Lead)

Target:

Uppteam / ISP Global Consulting

1. EXECUTIVE SUMMARY & STRATEGIC BUSINESS CONTEXT

In commercial Architectural Offshore Production (AOP), manual Quality Control represents 20% to 35% of total engineering hours. This document outlines the 30-day rollout plan, 90-day scaling model, compute cost budget, and financial ROI framework for Uppteam.

Key Strategic Metrics:

• 30-Day Rollout: 4 weekly sprints from shadow-baselining to executive sign-off.

• QC Hours Saved: 40%–50% reduction in review cycle duration.

• Lean Infrastructure: $175/month cloud cost ($3.50/set) for 50 commercial sets/month.

• Internal Margin Gain: $71,280/year at target scale (50 sets/month).

• Commercial Revenue: $108,000/year new recurring revenue via external 'Second Eye' service.

2. 30-DAY PHASED IMPLEMENTATION ROADMAP

Sprint

Focus & Activities

Key Deliverables

Exit Criteria

Week 1

Shadow QC pods across 3 projects; baseline hours; finalize Zero Data Retention accord.

Baseline QC metrics sheet; Security accord; CAD template index.

Hours signed off; Security approved.

Week 2

Calibrate title blocks for top 5 client CAD standards; benchmark 10 historical sets.

Custom CAD rules; historical eval report; precision/recall benchmark.

Recall ≥ 85% on historical data; 0 parser crashes.

Week 3

Deploy review UI & folder watchers; shadow-pilot on 2 live projects alongside QC engineers.

Interactive review portal; Bluebeam & Excel export pipelines; shadow log.

Zero deadline impact; ≥ 80% reviewer acceptance.

Week 4

Analyze rejection rationales; tune confidence thresholds; conduct team training workshop.

Calibrated pipeline; Engineer SOP; Executive sign-off report.

Formal Go/No-Go sign-off; ≥ 35% QC time savings.

3. 90-DAY SCALING & COMMERCIALIZATION ROADMAP

•	
      Phase 2 (Days 31–60): Enterprise Rollout: Expand platform to 100% of internal AOP drafting teams. Direct integration with Autodesk Construction Cloud (ACC) Issues API and automated BCF issue sync.

•	
      Phase 3 (Days 61–90): Commercial Launch: Productize as an external "Second Eye" AI QA/QC Service for U.S. and Canadian architectural firms at $450/set (24-hour turnaround, 80%+ gross margin).

4. COMPREHENSIVE INFRASTRUCTURE & COMPUTE COST MODEL

Infrastructure Component

Technical Specification

Monthly Cost

Cost / Set (50 Sets)

API & Extraction Compute

AWS t4g.xlarge / Hetzner CPX41 (4 vCPU, 16GB RAM)

$48.00

$0.96

Database & Vector Storage

Managed PostgreSQL (pgvector) + SQLite cache

$35.00

$0.70

Object Storage

AWS S3 / Cloudflare R2 (100 GB storage + egress)

$12.00

$0.24

Workflow Automation

Self-hosted n8n instance (folder watchers, triggers)

$20.00

$0.40

LLM Semantic API Tokens

Claude 3.5 Sonnet / GPT-4o with Zero Data Retention

$45.00

$0.90

CI / Automated Eval

GitHub Actions regression test runners

$15.00

$0.30

Total Cloud Profile

Fully Managed Enterprise Cloud Setup

$175.00 / mo

$3.50 / set

5. ENGINEERING RESOURCE ALLOCATION & STAFFING MATRIX

Team Role

Month 1 Allocation

Steady State

Primary Responsibilities

AI Process Lead (Sahil Navadiya)

50%

20%

Architecture governance, prompt tuning, client integration, ROI reporting.

Full-Stack Python Engineer

100%

30%

Ingestion pipeline, APS API integration, database schema, review UI.

Senior AEC QC Specialist

25%

15%

Ground-truth annotation, shadow-pilot verification, training workshops.

IT & Security Administrator

10% (Week 1)

On-demand

Zero Data Retention sign-off, network provisioning, SSO integration.

6. FINANCIAL ROI & MARGIN EXPANSION MODELING

Internal Drafting QC Cost Reduction

Adoption Scenario

Drawing Sets / Mo

Monthly Hours Saved

Monthly Savings ($22/hr)

Annual Savings

Conservative (25% reduction)

20 sets

60 hours

$1,320 / mo

$15,840 / year

Base Case (40% reduction)

35 sets

168 hours

$3,696 / mo

$44,352 / year

Target Scale (45% reduction)

50 sets

270 hours

$5,940 / mo

$71,280 / year

Optimistic (50% reduction)

70 sets

420 hours

$9,240 / mo

$110,880 / year

External Commercial Upside ("Second Eye" Service):

Marketed at $450/set to North American firms. Delivery cost: ~$88 (3 hrs offshore review + $3.50 compute).

• Gross Margin: 80.4% ($362 gross profit per set).

• At 25 sets/month: $11,250/mo revenue = $108,600 annual net contribution.

7. RISK ASSESSMENT & OPERATIONAL MITIGATION

Risk Item

Impact

Probability

Proactive Mitigation Strategy

Drawing Style Variability

Medium

Medium

Automated title block discovery with manual UI crop override fallback.

Client NDA & Data Privacy

High

Low

Enterprise Zero Data Retention agreements; on-premise air-gapped Llama-3 option.

QC Engineer Adoption Friction

Medium

Medium

Shadowing in Week 1; positioning tool as an assistant with human sign-off.

False Sense of Security

High

Low

Watermark all outputs as 'Potential Discrepancies - Requires EOR Verification'.

CONFIDENTIAL • Uppteam / ISP Global Consulting Pvt. Ltd.

Deliverable 04: Implementation Roadmap, Infrastructure Cost & ROI Analysis